**Minute Meeting 10**

**Date:** 27/03/2024  
**Time:** 18:30

**Attendees:** Alex, Seb, Sunil, Sumit, George, Marco

**Discussion:**

Discussed what has been done since last meeting:

* UTC cant be changed, so need to change it when display
* Seb PR for a function to check if there's a reservation
* Marco PR for validation form for CC and it takes vehicle price
* George PR for time
* Sumit worked a bit on comparison method

Sprint 4:

* Vehicle comparison
* Feedback
* Report
* April 10th deadline

**Roles:**

* Alex
  + Refactor/overall help
* Marco
  + Review backend
* Sunil
  + Refactor/overall help
* Sumit
  + Comparison
* Seb
  + Review backend
* George
  + Review frontend

**For next meeting**:

* Must have figured out method for compare and implement it
* Must have figured out method for Review and implement it
* Start refactoring code